PROJECT CHARTER

(Adapted from free templates: https://training.procept.com/page/pm-templates)

| Project Name: IoT Capstone Project | Project Number: CAPSTONE-714 |
| --- | --- |
| Date: 2026-06-01 | Revision Number: 1.4 |
| Revision History: 2024-01-10 – initial draft for review by capstone design team 2024-01-17 – 2nd revision for review by capstone design team 2024-01-24 – 3rd revision for review by capstone design team 2026-06-01 – revision by capstone team (added project team deliverables in section 2) |  |

| - PROJECT GOALS |  |  |  |  |
| --- | --- | --- | --- | --- |
| This project will allow the IoT Academy participant to achieve these learning outcomes: - Demonstrate project management principles for IoT solutions development. - Demonstrate JavaScript and TypeScript software development techniques. - Demonstrate database development techniques incl. setup of APIs. - Demonstrate microservice development techniques. - Demonstrate capacity to develop secure IoT solutions following Magna COSMA best practices. - Demonstrate visualization and dashboarding. - Demonstrate use of various tools needed for IoT solutions development such as MQTT brokers. - Demonstrate ability to interact with team members from various departments to design and implement IoT solutions. - Demonstrate the ability to facilitate presentations to management. - Demonstrate capacity to develop accurate and complete documentation for an IoT project. This will be accomplished through a comprehensive on-site capstone project that provides access to real-world equipment (robots, PLCs, industrial networking, IT networking, servers) to showcase how Industry 4.0 solutions are developed. Capstone trainees will be working in small teams to develop a complete IoT solution that demonstrates their mastery of the above learning outcomes. Each team will implement independent code to pull data from IoT sensors and publish into an MQTT broker, develop APIs to support data extraction, and utilize each team’s APIs to develop aggregation and dashboarding. A basic software security review will be conducted. Trainees will leave with a complete understanding of the IoT solution development process, tools and techniques including project management and documentation techniques. The capstone is an 80-hour on-site experience, culminating with final presentations to Magna COSMA leadership. |  |  |  |  |
| - DELIVERABLES |  |  |  |  |
| IoT Capstone trainees will deliver a final presentation to Magna COSMA leadership that highlights their journey to develop an IoT solution. Final deliverables include: - Systems design documentation - Database schema - Source code in Github repository - Evidence of successful utilization Jira and Confluence project management and documentation tools - Evidence of successful deployment from development to production environments - Final presentation - Evaluation of capstone experience to assist with refinements for future trainees. The project team will deliver the following IoT solution: - Visualize parts counter & cycle time based on position - Done - Equipment downtime tracking (time in motion vs time stopped) - Visualize energy consumption & amp torque (send alerts using Grafana) [Optional] - Predictive maintenance based on motor toque [Optional] |  |  |  |  |
| - SCOPE DEFINITION |  |  |  |  |
| The project will include: - Access to physical hardware including pre-programmed robotics and PLCs - A pre-configured environment to support MQTT publish / subscribe architectures - Access to software development tools to assist with microservice development (VS Code, node.js, github, docker) - Access to project management tools (Magna supplied Jira) - Access to documentation tools (Magna supplied Confluence) - Use of JavaScript and TypeScript to develop microservice code - Support from Conestoga faculty and technologist to assist with removing roadblocks and to provide capstone mentorship The project will not include: - Physical programming of robots - Physical wiring of PLCs and other related IoT infrastructure - Installation of major software components on college infrastructure - Predictive analytics through AI and Machine Learning |  |  |  |  |
| 4. PROJECT MILESTONES |  |  |  |  |
| Day 1 – Introduction to Capstone Day 2 – Requirements Gathering, plan sprints for next days Day 3 – Software Development Practice – coding hands on based on sample tasks (prior project start on day 4) Day 4 – Software Development Practice – extracting IoT data – each team to extract data from IoT devices assigned to them and test publish to MQTT broker Day 5 – Software Development Practice / Week 1 Wrap Up – each team to publish via microservice fundamentals to an MQTT broker (might require a simple aggregation code before publishing) Day 6 – Software Development Practice – each team design schema and implement a database system for their sensor data Day 7 – Software Development Practice – each team to design queries to ingest data from other teams via REST APIs to practice aggregation and higher-level processing of IoT data Day 8 – Security / Dashboarding and Visualization – dashboard the IoT data and aggregations, perform software security review, validate user stories / epics from PM perspective Day 9 – Wrap Up and Deployment (documentation, git repositories, Docker, etc.) Day 10 – Final Presentations to Magna Leadership |  |  |  |  |
| 5. ASSUMPTIONS, CONSTRAINTS & DEPENDENCIES |  |  |  |  |
| Assumptions: - IoT infrastructure is generally reflective of the common scenarios an IoT Developer at Magna COSMA may encounter - IoT infrastructure is in running order, however, there may be instances where equipment is down for upgrades / service as needed to support capstone project Constraints: - SMART Centre infrastructure cannot be negatively impacted to impede ongoing applied research projects - Robotics and PLC infrastructure may be limited to existing infrastructure and/or a limited acquisition of equipment to create a simulated production environment Dependencies: - SMART Centre infrastructure is dependent on allowable IT capabilities overseen by IT Services at Conestoga College – as such, a secure VPN exists for capstone access to IoT environment - IoT Academy development systems must be fully configured to support hands-on learning (either supplied by Magna with ability to install / modify software configurations or provided by Conestoga on laptops pre-imaged to support IoT Academy training) |  |  |  |  |
| 6. RELATED DOCUMENTS |  |  |  |  |
| - eConestoga course learning resources (via links to theory training files in eConestoga) - Team 1 Project Outcomes, Team 2 Project Outcomes, Team 3 Project Outcomes (eConestoga) - data sheets and similar documentation for PLCs, robotics and other hardware (as required) - web sites and documentation for software tools |  |  |  |  |
| - PROJECT ORGANIZATIONAL STRUCTURE |  |  |  |  |
| Identify the key stakeholders and team members by function, name and role. |  |  |  |  |
| Function |  | Name | Role |  |
| Manager, Custom Training Solutions (Conestoga) |  | Dani Prosser | Training Coordinator |  |
| Primary Capstone Manager (Conestoga) |  | Ig Kolenko, P. Eng. | Capstone experience design, mentorship, teaching |  |
| Capstone Curriculum Delivery (Conestoga) |  | Ig Kolenko, P. Eng. | JS / Databases / visualization |  |
| Capstone Curriculum Delivery (Conestoga) |  | Prashanta Shrestha | MQTT / microservice coding in TS |  |
| Technologist (Conestoga) |  | Ramzy Ganady | Shop floor resource |  |
| Magna |  | Rodolfo Martinez | Code / Security review |  |
| Magna |  | Rakesh Tummalapally | IoT trainee |  |
| Magna |  | Zachary White | IoT trainee |  |
| Magna |  | Jimit Shah | IoT trainee |  |
| Magna |  | Daniel Mitchell | IoT trainee |  |
| - PROJECT AUTHORIZATION |  |  |  |  |
| Approved by: | Role: Capstone Manager |  |  | Date |
| Ig Kolenko |  |  |  | YYYY/MM/DD |
| Approved by: Rakesh Tummalapally | Role: Team Project Manager |  |  | Date 2026/06/01 |